Setup Development Environment – JJ, Preston, Ilan
- Setup Kanban Display – Meeting with Carl & Gerard needed
- Setup Github
  - - Online Acount Done. Online at jsjrobotics/ForthBranch. Need to move to got nerds account
  - JJ Computer setup. Got Nerds , Ilan and Preston computer need to be setup
- Choose Backend Environment
  - Perl, MySql, PHP
- Choose Frontend Environment
  - Preston and Ilan need to meet

Backend Work – JJ
- Setup Got Nerds Hosting of backend website
- Create MySql Database
  - Login Logout Function
  - Individual Registration
  - Organization Registration

Frontend Work – Preston Ilan
- Setup Got Nerds hosting of frontend website.
- Display Fourth Branch Homepage Banner and Footer
- Individual can register
- Corporation can register
- User can see if they are logged in or out